## Slide 1
CASHFLOW PROJECT
Status Update | May 29, 2026
28 items tracked · SCI-01 through SCI-30

## Slide 2
Cashflow Project
RESUME
1
Done
8
Ready to move to RPC
7
In Progress / Analysis / Dev
12
To Do
28
Total Items
Overview
• SCI-01 is done (1 completed item).
• Ready to move to RPC (8): SCI-02, SCI-03, SCI-04, SCI-06, SCI-07, SCI-09, SCI-20, SCI-22. Deployment target: 02-Jun · CHG1026240.
• In Progress / Analysis / Development (7): SCI-10, SCI-12, SCI-18, SCI-19, SCI-23, SCI-24, SCI-25.
• To Do backlog (12): SCI-05, SCI-08, SCI-11, SCI-13, SCI-14, SCI-15, SCI-21, SCI-26, SCI-27, SCI-28, SCI-28, SCI-30.
• Priority 1 focus: SCI-04, SCI-06, SCI-07, SCI-09, SCI-23, SCI-24.

## Slide 3
Cashflow Project
READY TO MOVE TO RPC
SCI | Task | RITM | Assigned | Due | Deploy | CHG
SCI-02 | In the Procurement Foresting, the "Upload Provisional Cost" Download Template… | RITM1173001 | Camilo Amaury | 22-May | 02-Jun | CHG1026240
SCI-03 | Provisional Cost Record Upload - 5 fields template issue / Update the template | RITM1173004 | Camilo Amaury | 22-May | 02-Jun | CHG1026240
SCI-04 | Procurement Forecasting - Remaining Payments Year Adjustments | Without RITM | Camilo Amaury | 22-May | 02-Jun | CHG1026240
SCI-06 | Optional WBS element in Provisional Records | Without RITM | Camilo Amaury | 22-May | 02-Jun | CHG1026240
SCI-07 | Optional Vendor in Provisional Record manual creation (solves REQ1171550) | REQ1171550 | Camilo Amaury | 22-May | 02-Jun | CHG1026240
SCI-09 | Automatic Reduction of Provisional Cost Records | - | Camilo Amaury | 23-May | 02-Jun | CHG1026240
SCI-20 | Invalidate forecasting status | Without RITM | Camilo Amaury | 23-May | 02-Jun | CHG1026240
SCI-22 | RITM1183406 - Filtering of down payments in procure forescating | RITM1183406 | Camilo Amaury | 23-May | 02-Jun | CHG1026240

## Slide 4
Cashflow Project
IN PROGRESS — ANALYSIS & DEVELOPMENT
SCI-10
P3
Requestor: Jenn / Julia · Assigned: Evelyn Rocha
Adjustments to the Procurement Forecasting Massive app (remaining payments)
Functional Spec in Done. Next Step: development with Antonio
In Development
23-May
SCI-12
P2
Requestor: Alec Bone · Assigned: Evelyn Rocha
Mass Procurement Forecasting - Eye Sore Adjustments (mail with massive change)
Unique FS 456 y 458
In Development
23-May
SCI-18
Requestor: — · Assigned: Camilo Amaury
Procurement forecasting - Individual
Functional Spec in Done. Next Step: development with Antonio
In Progress
No due date
SCI-19
Requestor: — · Assigned: Pablo Bianco/Camilo Amaury
Rol assigment - ask with AES Security Team if it´s ok to assign role to Caily
Request sent to Diego 11-May.
In Progress
No due date
SCI-23
P1
Requestor: Carlos Olivencia · Assigned: Camilo Amaury
PO 4501754428 - Sycamore Cross - MILL CREEK RENEWABLES LLC
Call with Walter report view to get details to create Fiori APP
In Progress
No due date
SCI-24
P1
Requestor: — · Assigned: Evelyn Rocha
318-[CPM-040] Project creation & Massive Change
FS done 12/05 Wating DEV
In analysis
No due date
SCI-25
Requestor: — · Assigned: Evelyn Rocha
New logic for provisional record for PO
Without RITM
In analysis
No due date

## Slide 5
Cashflow Project
TO DO (1/2)
SCI | Task | Assigned | Requestor | Due
SCI-05 | Implementation to Reports views | Evelyn Rocha | Jenn / Julia | TBD
SCI-08 | Default PO Owner filtering and limitation of records displayed | Evelyn Rocha | - | TBD
SCI-11 | Attachment Report external share | TBD | Jenn / Julia | TBD
SCI-13 | Evaluate Job of Procurement FC | TBD | Carlos Olivencia | TBD
SCI-14 | Check WBS_ID in Procurement FC internal table | Evelyn Rocha | Alec Bone | TBD
SCI-15 | Review consistency between PROJNR and WBS in internal table | Evelyn Rocha | Alec Bone | TBD
SCI-21 | Forecasting status revision under forescasting | Camilo Amaury | - | TBD
SCI-26 | CPM Additional Field Needed | TBD | - | TBD
SCI-27 | Download RPC code from Procurement Forecasting / review CPM repo | TBD | - | TBD
SCI-28 | Payment Request - Clearing of fields in duplication | TBD | - | TBD

## Slide 6
Cashflow Project
TO DO (2/2)
SCI | Task | Assigned | Requestor | Due
SCI-28 | SAP and SharePoint Template Upload | TBD | - | TBD
SCI-30 | Always 2 decimals in the APP | TBD | Carlos Olivencia | TBD

## Slide 7
Cashflow Project
ALL TASKS — ORDERED BY STATUS (1/3)
SCI | Description | Status | Type | P | Due | Assigned | Requestor
SCI-01 | Forecasting Status errors - Forecast status is not updating once changes are… | Done | BreakFix | - | 30-Apr | Camilo Amaury | -
SCI-02 | In the Procurement Foresting, the "Upload Provisional Cost" Download… | Ready to move to RPC | BreakFix | - | 22-May | Camilo Amaury | Jenn / Bushan
SCI-03 | Provisional Cost Record Upload - 5 fields template issue / Update the template | Ready to move to RPC | Enhacement | - | 22-May | Camilo Amaury | Jenn / Bushan
SCI-04 | Procurement Forecasting - Remaining Payments Year Adjustments | Ready to move to RPC | Enhacement | 1 | 22-May | Camilo Amaury | Jenn / Julia
SCI-06 | Optional WBS element in Provisional Records | Ready to move to RPC | Enhacement | 1 | 22-May | Camilo Amaury | Jenn / Julia
SCI-07 | Optional Vendor in Provisional Record manual creation (solves REQ1171550) | Ready to move to RPC | Enhacement | 1 | 22-May | Camilo Amaury | Jenn / Julia
SCI-09 | Automatic Reduction of Provisional Cost Records | Ready to move to RPC | Enhacement | 1 | 23-May | Camilo Amaury | Jenn / Julia
SCI-20 | Invalidate forecasting status | Ready to move to RPC | Bug | - | 23-May | Camilo Amaury | Jenn / Julia
SCI-22 | RITM1183406 - Filtering of down payments in procure forescating | Ready to move to RPC | Enhacement | - | 23-May | Camilo Amaury | Jenn / Julia
SCI-10 | Adjustments to the Procurement Forecasting Massive app (remaining payments) | In Development | Enhacement | 3 | 23-May | Evelyn Rocha | Jenn / Julia

## Slide 8
Cashflow Project
ALL TASKS — ORDERED BY STATUS (2/3)
SCI | Description | Status | Type | P | Due | Assigned | Requestor
SCI-12 | Mass Procurement Forecasting - Eye Sore Adjustments (mail with massive change) | In Development | Enhacement | 2 | 23-May | Evelyn Rocha | Alec Bone
SCI-18 | Procurement forecasting - Individual | In Progress | Bug | - | TBD | Camilo Amaury | -
SCI-19 | Rol assigment - ask with AES Security Team if it´s ok to assign role to Caily | In Progress | Enhacement | - | TBD | Pablo… | -
SCI-23 | PO 4501754428 - Sycamore Cross - MILL CREEK RENEWABLES LLC | In Progress | Bug | 1 | TBD | Camilo Amaury | Carlos Olivencia
SCI-24 | 318-[CPM-040] Project creation & Massive Change | In analysis | Enhacement | 1 | TBD | Evelyn Rocha | -
SCI-25 | New logic for provisional record for PO | In analysis | Enhacement | - | TBD | Evelyn Rocha | -
SCI-05 | Implementation to Reports views | To Do | Enhacement | - | TBD | Evelyn Rocha | Jenn / Julia
SCI-08 | Default PO Owner filtering and limitation of records displayed | To Do | Enhacement | - | TBD | Evelyn Rocha | -
SCI-11 | Attachment Report external share | To Do | Enhacement | - | TBD | TBD | Jenn / Julia
SCI-13 | Evaluate Job of Procurement FC | To Do | Enhacement | - | TBD | TBD | Carlos Olivencia

## Slide 9
Cashflow Project
ALL TASKS — ORDERED BY STATUS (3/3)
SCI | Description | Status | Type | P | Due | Assigned | Requestor
SCI-14 | Check WBS_ID in Procurement FC internal table | To Do | Enhacement | - | TBD | Evelyn Rocha | Alec Bone
SCI-15 | Review consistency between PROJNR and WBS in internal table | To Do | Enhacement | - | TBD | Evelyn Rocha | Alec Bone
SCI-21 | Forecasting status revision under forescasting | To Do | Bug | - | TBD | Camilo Amaury | -
SCI-26 | CPM Additional Field Needed | To Do | Enhacement | - | TBD | TBD | -
SCI-27 | Download RPC code from Procurement Forecasting / review CPM repo | To Do | Enhacement | - | TBD | TBD | -
SCI-28 | Payment Request - Clearing of fields in duplication | To Do | Enhacement | - | TBD | TBD | -
SCI-28 | SAP and SharePoint Template Upload | To Do | Enhacement | - | TBD | TBD | -
SCI-30 | Always 2 decimals in the APP | To Do | Bug | - | TBD | TBD | Carlos Olivencia

## Slide 10
Cashflow Project
PRIORITIZATION
Priority 1
SCI | Task | Status | Due | Assigned
SCI-04 | Procurement Forecasting - Remaining Payments Year Adjustments | Ready to move to RPC | 22-May | Camilo Amaury
SCI-06 | Optional WBS element in Provisional Records | Ready to move to RPC | 22-May | Camilo Amaury
SCI-07 | Optional Vendor in Provisional Record manual creation (solves… | Ready to move to RPC | 22-May | Camilo Amaury
SCI-09 | Automatic Reduction of Provisional Cost Records | Ready to move to RPC | 23-May | Camilo Amaury
SCI-23 | PO 4501754428 - Sycamore Cross - MILL CREEK RENEWABLES LLC | In Progress | TBD | Camilo Amaury
SCI-24 | 318-[CPM-040] Project creation & Massive Change | In analysis | TBD | Evelyn Rocha
Other priorities
SCI | Task | P | Status | Due
SCI-01 | Forecasting Status errors - Forecast status is not updating once… | - | Done | 30-Apr
SCI-02 | In the Procurement Foresting, the "Upload Provisional Cost"… | - | Ready to move to RPC | 22-May
SCI-03 | Provisional Cost Record Upload - 5 fields template issue / Update… | - | Ready to move to RPC | 22-May
SCI-05 | Implementation to Reports views | - | To Do | TBD
SCI-08 | Default PO Owner filtering and limitation of records displayed | - | To Do | TBD
SCI-10 | Adjustments to the Procurement Forecasting Massive app (remaining… | P3 | In Development | 23-May
SCI-11 | Attachment Report external share | - | To Do | TBD
SCI-12 | Mass Procurement Forecasting - Eye Sore Adjustments (mail with… | P2 | In Development | 23-May
SCI-13 | Evaluate Job of Procurement FC | - | To Do | TBD
SCI-14 | Check WBS_ID in Procurement FC internal table | - | To Do | TBD
SCI-15 | Review consistency between PROJNR and WBS in internal table | - | To Do | TBD
SCI-18 | Procurement forecasting - Individual | - | In Progress | TBD
SCI-19 | Rol assigment - ask with AES Security Team if it´s ok to assign… | - | In Progress | TBD
SCI-20 | Invalidate forecasting status | - | Ready to move to RPC | 23-May

## Slide 11
Thank you
Cashflow Project Team · May 29, 2026